## 1) Start with a tiny “Project Brief” (1 page)
Create docs/brief.md:
- Problem (what pain are you solving)
- Target users (who exactly)
- Value prop (why your solution wins)
- Core features (3–5 bullets)
- Non-goals (what you’re not building yet)
- Success metrics (ex: activation rate, retention, scan success rate)
- Constraints (budget/time/platform/privacy)
This keeps you focused and shows product thinking.
## 2) Write a lightweight PRD + user stories
Create docs/prd.md:
- Screens list + what each does
- User flows (login → add card → use at store)
- User stories (As a user, I want… so that…)
- Edge cases (offline, permissions denied, no barcode camera access)
- Acceptance criteria for MVP
## 3) Create a GitHub repo immediately (even before code)
Commit history is part of your “portfolio”.
Minimum professional repo setup:
- README.md (problem, demo, tech stack, setup)
- LICENSE (MIT/Apache if you want open source)
- .gitignore
- CONTRIBUTING.md (optional)
- CODEOWNERS (optional)
- docs/ folder
- CHANGELOG.md (optional but nice)
- GitHub Issues + Projects board
## 4) Decide architecture early (but keep it simple)
Create docs/architecture.md:
- App layers (UI / domain / data)
- State management choice (and why)
- Data storage (local DB, secure storage)
- API style (REST/GraphQL)
- Analytics + logging plan
- Feature flags (optional)
## 5) Define “MVP milestones” and track them publicly
Use GitHub Projects or a simple docs/roadmap.md:
- M0: skeleton app + navigation
- M1: core feature works end-to-end
- M2: polish + edge cases
- M3: beta release + feedback
Each milestone should produce a demo.
## 6) Add quality gates from the start
This is what makes you look professional:
- CI workflow (lint + tests) via GitHub Actions
- Formatting (Prettier / ktlint / swiftformat)
- Basic tests (even 3–5 tests is good)
- “Definition of Done” in docs/process.md:
  - code reviewed (even if by you using PRs)
  - tests pass
  - README updated
  - screenshots updated (when UI changes)
## 7) Showcase properly (what recruiters actually like)
In README:
- Short GIF/video demo
- Screenshots (before/after)
- Architecture diagram (simple is fine)
- “What I learned / tradeoffs”
- Link to APK/TestFlight (if available)
- A “System design” section (privacy, offline, security)
Also add:
- docs/devlog/ weekly notes (super underrated)
- docs/decisions/ (ADR files: why you chose X over Y)
## 8) Suggested repo structure (clean and common)
Example:
- apps/mobile/ (the app)
- packages/ (shared code, optional)
- docs/
  - brief.md
  - prd.md
  - architecture.md
  - roadmap.md
  - decisions/adr-0001-...md
- scripts/ (build/release helpers)
If it’s a single app, keep it simpler:
- src/
- docs/
- README.md
## 9) Release like a pro (even for a side project)
- Tag versions: v0.1.0, v0.2.0
- GitHub Releases notes: what changed + how to test
- Keep a “Known issues” section

### If you want one “golden minimal start” checklist
1. Create repo + README + docs/brief.md
2. Add PRD + roadmap
3. Build skeleton app + first screen
4. Add CI (lint/test)
5. Ship MVP demo video